# Solution Design Document

# Contents

Solution Design Document

Revision History

Planner Handoff

1. Purpose

2. Automated process details

Summary

Developer(s)

3. Runtime guide

3.1 Architectural structure of the Master Project

3.2 Master Project Runtime Details

3.3 Project name — UIBANK RPA Testing

3.4 Project(s) workflows

3.5 Packages

3.6 Architectural structure of the Master Project — runtime and exception routing

3.7 Compliance Considerations

4. Other Details

Future Improvements

Other Remarks

5. Glossary

Process-specific terms

Appendices

Appendix A — Data dictionary and validation rules (PDD §II.5.1)

Appendix B — Verification rules for A11 (PDD §II.5.2)

Appendix C — Exception catalogue (PDD §III.5 and §III.6)

C.1 Business exceptions — never retried

C.2 Application exceptions — retried by Retry Scope

Appendix D — Idempotency and the safe-resubmit rule (PDD §III.6.1)

Appendix E — Testing and acceptance

E.1 Acceptance criteria (PDD §III.10)

E.2 Exception catalogue as test backlog (PDD §IV.1)

E.3 Test data

Appendix F — Pre-requisites and blocking items

F.1 Pre-requisites (PDD §I.4)

F.2 Items blocking development

F.3 Open questions for the Process Owner (PDD §IV.4)

Appendix G — Assumptions register (PDD §I.5)

Appendix H — Additional sources of process documentation (PDD, final section)

UiBank — Loan Application Submission and Verification

Source PDD: UIBANK_LoanSubmission_PDD.docx Template: SDD Template.docx (standard UiPath SDD / Master Project structure)

## Revision History

| Rev. # | Date | Section/Page# | Revision Summary | Author |
| --- | --- | --- | --- | --- |
| 1 | 2026-09-18 | All | Initial SDD authored from UIBANK_LoanSubmission_PDD.docx, mapped into the standard UiPath SDD template. Architecture set to single-project / single-Sequence per SME direction, deviating from PDD §III.1.1 — see §2 Summary → Deviations. | samuel.simao@uipath.com |
| 2 | 2026-09-18 | §3.1, §3.3, §3.4, §3.6, App. C, App. D | Baselined as the final agreed solution. Workflow inventory corrected to the five workflows that exist — Main.xaml plus the four under UiBank/. Three proposed Process/ workflows and Data/Config.xlsx withdrawn: no such folders exist and they were not part of the agreed scope. Their responsibilities re-homed into Main.xaml. Also corrects two errors in Rev 1: Main.xaml is not an empty scaffold (it already invokes all four workflows in order) and its LoanId variable is not unused (it carries the Loan ID between Apply and Check). | samuel.simao@uipath.com |

## Planner Handoff

| Field | Value |
| --- | --- |
| Status | draft |
| Execution autonomy | autonomous |
| Delivery model | cloud |
| SDD scope | single-product |
| Project list section | §3.3 Project name |
| Tasks file | uibank-loansubmission-tasks.md |
| Generated by | uipath-planner |
| Generation date | 2026-09-18 |
| Template validation | passed (client template structure) |

Status: draft is deliberate and matches the PDD's own position. The PDD declares development blocked on three counts: [A-06] (whether UiBank's Loan Term field is months or years — PDD §II.5.1: "Confirm [A-06] before development starts"), §I.3 (no named Process Owner — "This is the blocking gate for development"), and §I.4 (all six pre-requisites Not met, including unconfirmed DEV/TEST/PROD URLs and unknown MFA/SSO enforcement, which leaves the §3.2 access method for the application under automation undetermined). Task derivation should not run against a draft. Clear the three items in Appendix F and this flips to ready.

## 1. Purpose

This document outlines the major components of the Master Project — the overall output of the development — taking into account all business restrictions (scheduling, peaks, future increases in volume). The focus of the Solution Architect is on:

• Robustness

• Scalability

• Efficiency

• Replicability

• Reusability of components

The information herein is targeted primarily at the developers that will initially implement the solution, and subsequently at the support developers in case of change requests.

Process objective (PDD §I.2). For each applicant: log in to UiBank, submit a loan application, capture the returned Loan ID and decision, then look the loan up again and verify that the stored details match what was submitted. The business benefits sought are a reduction in average handling time from 4 min 10 s [A-01] to 50 s or less per transaction, elimination of manual re-keying after a verification mismatch (~6% of applications today [A-02]), better activity monitoring through robot logs, and a full audit trail per application of what was submitted, what UiBank decided and what was stored.

## 2. Automated process details

| Item | Description |
| --- | --- |
| Master Project Name | UiBank — Loan Application Submission and Verification |
| Robot Type | BOR (Back Office), manually started — deviation from PDD §III.1.1, which specifies Unattended with a queue trigger. See Deviations below. |
| Orchestrator used? | Yes — credential asset and configuration assets only. No Orchestrator queue (deviation from PDD §III.1.1). |
| Scalable | No. One run processes one application in one browser session. PDD [A-16] (whether UiBank permits concurrent sessions for the same robot account) is unconfirmed, so no scaling design is possible. |
| UiPath version used | Studio 26.0.202.0 (from project.json → studioVersion). Robot version [SME REVIEW] — must be ≥ the 26.0 minor line for package compatibility. |

### Summary

One run submits one loan application to the UiBank web portal and verifies it round-trip. The eleven recorded process actions A01–A11 (PDD §II.5) become a single Sequence in one UiPath project: authenticate from an Orchestrator credential asset, navigate to the loan form, type the five request fields, submit, capture the decision and Loan ID, look the loan up by that ID, read the stored details back, and compare them field by field against what was submitted per the verification matrix in PDD §II.5.2. A mismatch is BE-17 and is never silently corrected and never resubmitted.

The design's single most important control is the safe-resubmit rule (PDD §III.6.1). A06 (Click Submit) is the only state-changing action in the process, so it is the only place a retry can cause real damage — resubmitting an application that already landed creates a second loan, which the PDD identifies as the main source of duplicates in the As-Is process (§II.6). No retry of A06 may occur without first establishing whether the loan already exists. Full rule in Appendix D.

#### Deviations from the PDD

The SME directed that the process remain a one-time, single-application run. PDD §III.1.1 specifies a different shape. The deviations are recorded here rather than resolved silently:

| PDD requirement | This SDD | Consequence |
| --- | --- | --- |
| §III.1.1 Pattern: Dispatcher + Performer on the Robotic Enterprise Framework | Single project, single Sequence | No per-item transaction lifecycle. Retry moves into in-workflow Retry Scope (Appendix C). |
| §III.1.1 Input: Orchestrator queue UIBANK_LoanApplications, loaded by a Dispatcher from the source file [A-05] | Application data arrives as workflow arguments | No queue retry semantics, no SLA tracking, no per-item queue audit trail. The §III.7 report 1 (queue throughput and SLA) cannot be produced. |
| §III.1.1 Mode: Unattended, queue trigger | Manually started, one run per application | §II.1 item 7 (400 applications/business day) and §III.8 requirement 1 (400/day, 700 at peak) are not met by this design — 400 applications would require 400 manual starts. This is the central open risk; see Other Remarks. |
| §III.6.1 queue item Reference as a deterministic idempotency key | No queue, so no unique-reference guard | Duplicate protection rests entirely on the Appendix D lookup plus the BE-19 input check. Weaker than the PDD design. |
| §III.1.1 Output: write-back to the source row + exception report per run | Outcome returned as output arguments | No source file is read or written. [SME REVIEW] — confirm who consumes the outcome and in what form. |
| §III.8 requirement 6 Concurrency: sized on one robot | Unchanged — one run, one session | Consistent. |

Everything else in the PDD is carried into this SDD in full: the data dictionary (§II.5.1), the verification matrix (§II.5.2), all twenty business exceptions BE-01–BE-20, all eighteen application errors AE-01–AE-18, the safe-resubmit rule (§III.6.1), data protection (§III.9), the ten acceptance criteria (§III.10) and the assumptions register (§I.5).

### Developer(s)

From PDD §I.3 Process key contacts. Only the named role is listed; the PDD records the rest as TBC and they are not invented here.

| Role | Name | Contact | Notes |
| --- | --- | --- | --- |
| Business Analyst | Samuel Simao | samuel.simao@uipath.com | Author of the PDD revision and of this SDD |
| Process Owner (Loan Operations) | [SME REVIEW] | [SME REVIEW] | Blocking — accountable for signing off the exception catalogue (PDD §I.3) |
| Process SME | [SME REVIEW] | [SME REVIEW] | Confirms the data dictionary (PDD §II.5.1) |
| RPA Solution Architect | [SME REVIEW] | [SME REVIEW] | Owns the To-Be design |
| Application Owner (UiBank) | [SME REVIEW] | [SME REVIEW] | Confirms environments, authentication and UI release notice |
| Data Protection / Security | [SME REVIEW] | [SME REVIEW] | Confirms log masking and retention constraints (PDD §III.9) |

## 3. Runtime guide

### 3.1 Architectural structure of the Master Project

Component interaction and running order. One project, one robot, no queue.

Five workflows: Main.xaml orchestrates, the four under UiBank/ do the work. Main.xaml owns everything that is not a UiBank screen interaction — input validation, the safe-resubmit decision, the round-trip comparison and the run outcome.

Diagram (Mermaid source)

flowchart TD

Caller([Manual start — one application per run]) --> M

Orch[("Orchestrator credential + config assets")] -.-> M

subgraph M["Main.xaml — single Sequence, orchestrates all four"]

direction TB

VAL["Validate inputs BE-01..BE-12 + credit rules"]

DEC{"Loan ID returned?"}

SAFE["Safe-resubmit decision PDD III.6.1"]

CMP["Round-trip comparison PDD II.5.2 six-field matrix"]

end

VAL -->|invalid| XBE[["Business Exception no submit, no retry"]]

VAL -->|valid| L["UiBank_Login.xaml A01-A03"]

L --> A["UiBank_ApplyforLoan.xaml A04-A07 submit + capture"]

A --> DEC

DEC -->|"no — BE-13 / AE-09"| SAFE

DEC -->|yes| C["UiBank_CheckLoanDetails.xaml A08-A10 lookup by Loan ID"]

SAFE -->|"adopt existing Loan ID"| C

SAFE -->|"none found — retry A05-A06 once"| A

SAFE -->|"2+ found — AE-10"| STOP[["Stop — duplicate remediation"]]

SAFE -.->|"lookup via the same workflow"| C

C --> CMP

CMP -->|Match| OK[["Success — Loan ID + decision returned"]]

CMP -->|Mismatch| BE17[["BE-17 — field-level diff never corrected, never resubmitted"]]

OK --> OUT["UiBank_Logout.xaml — teardown"]

BE17 --> OUT

XBE --> OUT

UiBank[("UiBank web portal Chrome")] -.-> L

UiBank -.-> A

UiBank -.-> C

UiBank_CheckLoanDetails.xaml serves two callers: the normal A08–A10 lookup, and the safe-resubmit probe in PDD §III.6.1. Same workflow, same contract — the probe is a lookup by a candidate Loan ID, so no separate workflow is needed.

### 3.2 Master Project Runtime Details

| ITEM NAME | DESCRIPTION |
| --- | --- |
| Production environment details | [SME REVIEW] — PDD §II.2 records DEV / TEST / PROD UiBank URLs as all TBC, and pre-requisite §I.4 #5 (URLs confirmed, and whether PROD submissions are reversible) as Not met. Robot machine template [SME REVIEW] — PDD §I.4 #6 Not met. Base URL confirmed by SME as https://uibank.uipath.com/; whether that is PROD, a shared demo instance, or all three environments is unresolved and is the reason PDD §IV.4 asks how UAT is performed without creating real loans. |
| Prerequisites to run | Google Chrome, version pinned and auto-update disabled on the robot machine (PDD §II.2 item 2 — otherwise accept AE-11) · UiPath Chrome browser extension installed and enabled · Network access from the robot machine to the UiBank URL and to UiPath Automation Cloud · UiBank_Credentials credential asset present and valid in the target Orchestrator folder · Configuration assets present (§3.3 Configuration method) · Robot account holding permission to submit a loan application in UiBank (PDD §I.4 #3, Not met) · Interactive desktop session at the recommended resolution below · Whether MFA or SSO is enforced on UiBank confirmed and the robot account exempted [SME REVIEW] (PDD §II.2 item 1, §IV.4) |
| Input Data | Five application fields supplied as workflow arguments — in_email, in_LoanAmount, in_LoanTerm, in_YearlyIncome, in_Age — plus in_CredentialsAssetName (default UiBank_Credentials). All six are InArgument(x:String) at the workflow boundary, matching the existing UiBank_ApplyforLoan contract, because each value is typed directly into a web form field. Their business types and permitted ranges (Decimal at 2 dp, Integer months from 12 / 24 / 36 / 48 / 60 [A-06], Age 18–75 [A-08]) are enforced by the validation in Main.xaml per the data dictionary in Appendix A, not by the type system. Deviation: PDD §II.1 item 14 and [A-05] specify a spreadsheet on a shared drive as the input; this design takes arguments instead and reads no file. |
| Expected output | Per run, returned as output arguments: out_LoanId (String, system-generated numeric [A-12]), out_LoanDecision (Approved / Declined / Pending [A-13]), out_VerificationResult (Match / Mismatch with a field-level diff), and on failure the exception classification (BE-nn or AE-nn) with its reason. Deviation: PDD §II.1 item 15 specifies write-back to the source row plus an exception report per run; neither is produced by this design. [SME REVIEW] — confirm the consumer of the output. |
| How to start the automated process | Manually — from UiPath Studio during development, or from Assistant / an Orchestrator job started on demand, supplying the six input arguments. Deviation: PDD §III.1.1 and §III.8 requirement 4 specify a queue trigger with no fixed schedule. |
| Reporting / (queues reporting, Kibana or another platform) | Orchestrator job logs and the Jobs dashboard. Of the seven reports in PDD §III.7, this design can produce: report 4 (application error report, from job logs), report 5 (loan decision summary, if run outcomes are collected externally) and report 6 (benefit tracking). It cannot produce report 1 (queue throughput and SLA — no queue), and reports 2, 3 and 7 (daily business exception report, BE-17 verification mismatch report, unclassified exceptions) require an external collector because no run-spanning store exists. [SME REVIEW] — agree the reporting substitute with Loan Operations; PDD §III.7 report 3 carries a response SLA that currently has no delivery mechanism. |
| How is Orchestrator used? | Credential storage (UiBank_Credentials, read at runtime with Get Credential), configuration assets (URL, thresholds, timeouts, retry counts — PDD §III.1.1 requires nothing hard-coded so that credit thresholds [A-07]–[A-11] change without redeployment), job execution and centralized logging. Not used for queue management (deviation). |
| Password policies / (mention any specific compliance requests) | Credentials are never placed in the workflow or in a configuration sheet (PDD §II.2). The password is read as a SecureString and typed with SimulateType in preference to hardware events (PDD §II.5 A02). Rotation owner and cadence [SME REVIEW]. On rejected credentials the job stops immediately with no retry — AE-02, because repeated attempts risk locking the robot account. No field value from the data dictionary may appear in any log message (PDD §III.8 requirement 8, §III.9). |
| Stored credentials / (Never use hardcoded credentials in the workflow!) | Orchestrator Credential asset UiBank_Credentials, split into Username and Password fields, optionally backed by an external credential store rather than the Orchestrator database (PDD §II.2). Already implemented this way in UiBank_Login.xaml, which reads the asset via Get Credential with the asset name passed as an argument. |
| List of queues names / (Naming convention: ProcessName_QueueName) | n/a — this design uses no Orchestrator queue. PDD §III.1.1 specifies UIBANK_LoanApplications; it is not created. Retained as the migration target should the process move to the PDD's Dispatcher/Performer shape (Future Improvements). |
| Schedule Details | n/a — manually started, one run per application. PDD §III.8 requirement 4 specifies a run window of 07:00–19:00 Monday to Friday with a queue trigger; only the run window applies here, as a constraint on when a person may start a run. |
| Multiple Resolutions Supported? / (in case of image automation / Citrix and VDI) | No. Selector-based web automation only, no image or Citrix automation, but the captured targets carry design-time geometry up to x=1564, so a narrower viewport risks reflow. Not validated below the recommended resolution. |
| Recommended Resolution | 1920×1080 [DEFAULT] — derived from the design-time rectangles in the existing captured selectors; not stated in the PDD. |

### 3.3 Project name — UIBANK RPA Testing

One project covers the whole scope. (The PDD's Dispatcher/Performer split would make this two; see Deviations.)

| ITEM NAME | DESCRIPTION |
| --- | --- |
| Environment used for development | Local UiPath Studio 26.0.202.0 workstation. [SME REVIEW] — no named DEV environment exists; PDD §I.4 #6 (machine template) is Not met. |
| Environment prerequisites | Windows 11 workstation with UiPath Studio 26.0.202.0 · project targetFramework: "Portable" (Cross-platform) · Google Chrome + UiPath browser extension · network access to the UiBank URL and Automation Cloud · Orchestrator folder access for the credential and configuration assets. Microsoft Excel is not required by the runtime workflow — only by the test variation source (Appendix E). |
| Repository for project | [SME REVIEW] — the project directory is not a git repository. Source control is a prerequisite for the delivery gates in Appendix F; .xaml merge conflicts are impractical to resolve by hand, so this should precede parallel development, not follow it. |
| Configuration method | Orchestrator assets only — no configuration file. Per PDD §III.1.1: "Orchestrator assets for URLs, thresholds and notification addresses; nothing hard-coded", so credit thresholds [A-07]–[A-11] change without redeployment. Assets required: UiBank_Credentials (Credential) · UiBank_BaseUrl (Text, https://uibank.uipath.com/) · UiBank_TimeoutSeconds (Int, 30 [DEFAULT]) · UiBank_MaxRetry (Int, 2 [DEFAULT]) · UiBank_AmountMin / UiBank_AmountMax (Int, 1000 / 1000000 [A-07]) · UiBank_AllowedTerms (Text, 12,24,36,48,60 [A-06]) · UiBank_IncomeMultiple (Int, 5 [A-09]) · UiBank_AgeMin / UiBank_AgeMaxAtMaturity (Int, 18 / 75 [A-08]) · UiBank_DismissableModals (Text, list for AE-12). The project has no Data/ folder and none is introduced; a Config.xlsx would add a second configuration surface for no benefit at this scale. |
| List of reused components | None. [SME REVIEW] — tenant library discovery could not run: uip login status returns Refresh Failed (expired refresh token), so the Orchestrator libraries feed was never queried. Re-run after uip login to populate this row. PDD §IV.3 additionally requires the UiBank selectors to be held in an Object Repository so a UI change (AE-08) is a single-place fix; .objects/ exists in the project but is currently empty, with every selector inline. |
| List of new reusable components | UiBank_Login, UiBank_ApplyforLoan, UiBank_CheckLoanDetails, UiBank_Logout — four workflows that already exist with clean in_ / out_ argument contracts. They are consumed within this one project, so they remain invoked workflows rather than a published NuGet Library; promote to a Library when a second project needs UiBank access. A UiBank UI Library holding the Object Repository (PDD §IV.3) is the stronger reuse candidate. |

### 3.4 Project(s) workflows

Workflows specific to: `UIBANK RPA Testing`. PDD action IDs (A01–A11) in the Description column.

| Workflow Name | Description |
| --- | --- |
| Main.xaml | The single Sequence. Invokes all four UiBank workflows in order and owns everything that is not a UiBank screen interaction: the run's argument surface, input validation (BE-01–BE-12 and the credit rules, before the browser launches), the safe-resubmit decision (PDD §III.6.1), the round-trip comparison (PDD §II.5.2), and the run outcome. In: in_CredentialsAssetName, in_email, in_LoanAmount, in_LoanTerm, in_YearlyIncome, in_Age. Out: out_LoanApproved, out_LoanId, out_LoanRate, out_LoanDecision, out_VerificationResult. Internal: LoanId variable, carrying the Loan ID from Apply to Check. |
| UiBank/UiBank_Login.xaml | A01–A03: reads UiBank_Credentials with Get Credential, types username and password, clicks Sign In, then confirms the authenticated state rather than waiting a fixed delay. Raises BE-equivalent failures for wrong credentials and for a missing success anchor. In: in_CredentialsAssetName. Out: none. |
| UiBank/UiBank_ApplyforLoan.xaml | A04–A07: navigates to the loan form, types the five request fields (Loan Term via Select Item), clicks Submit — A06, the only state-changing action in the process — then reads the result page to capture the decision and the Loan ID. In: in_email, in_LoanAmount, in_LoanTerm, in_YearlyIncome, in_Age. Out: out_LoanApproved (Boolean), out_LoanId, out_LoanRate. Requires extension: currently returns a Boolean approved flag; PDD [A-13] and BE-14 / BE-15 require the three-valued decision Approved / Declined / Pending. |
| UiBank/UiBank_CheckLoanDetails.xaml | A08–A10: types the Loan ID into Check Loan (as a workflow argument — the clipboard is not used anywhere, defect D-02), retrieves the record and reads back the stored fields. Raises BE-16 when the lookup returns no record. In: in_LoanId. Out: out_email, out_amount, out_rate, out_term, out_age, out_yearlyIncome. |
| UiBank/UiBank_Logout.xaml | Teardown: clicks Logout and closes the UiBank tabs, tolerating both a missing logout button and a missing tab (BE-06, BE-07). Never fails the run. In / Out: none. |

All five workflows exist, and Main.xaml already invokes the four UiBank workflows in the order above, wiring in_CredentialsAssetName into Login, the five application fields into Apply, and LoanId from Apply's out_LoanId into Check's in_LoanId. The orchestration skeleton is in place; what remains is the logic Main.xaml owns but does not yet implement.

#### Work remaining in Main.xaml

| # | Item | Detail |
| --- | --- | --- |
| 1 | Argument surface is incomplete | Main.xaml passes in_email, in_LoanAmount, in_LoanTerm and in_YearlyIncome to UiBank_ApplyforLoan, but declares only in_CredentialsAssetName and in_Age as its own arguments. The other four must be declared or the run has no way to receive them. |
| 2 | out_LoanApproved has the wrong direction | Declared as `InArgument(x:Boolean)`. It is an output and must be OutArgument(x:Boolean). |
| 3 | Input validation not implemented | BE-01–BE-12 and the credit rules [A-09] / [A-10] (Appendix C.1). Must run before UiBank_Login so an invalid application never reaches the browser. |
| 4 | Safe-resubmit decision not implemented | PDD §III.6.1, the highest-priority control (Appendix D). Currently UiBank_CheckLoanDetails is invoked unconditionally after Apply; the decision logic that branches on a missing Loan ID, probes for an existing loan, and refuses to blind-retry A06 does not exist. |
| 5 | Round-trip comparison not implemented | PDD §II.5.2, the business purpose of the process (Appendix B). Main.xaml receives all six out_* values from UiBank_CheckLoanDetails and holds the submitted values, so it has everything needed — but nothing compares them, and no out_VerificationResult is produced. |
| 6 | Three-valued decision not captured | UiBank_ApplyforLoan returns a two-valued out_LoanApproved (Boolean). [A-13], BE-14 and BE-15 require Approved / Declined / Pending. Pending is currently indistinguishable from Declined. |
| 7 | Selectors are inline | PDD §IV.3 requires the UiBank selectors in an Object Repository so a UI change (AE-08, the main ongoing maintenance cost) is a single-place fix. .objects/ exists but is empty. |

Items 1 and 2 are defects in what is already built. Items 3–6 are unimplemented requirements the PDD specifies. Item 7 is a maintainability requirement. None requires a new workflow file — all seven land inside the five workflows above.

### 3.5 Packages

| Package Name | Description |
| --- | --- |
| UiPath.System.Activities 26.8.2 | Core activities. Supplies Get Credential for the Orchestrator credential asset (A02), Get Asset for the configuration assets, Log Message at Information level per PDD §III.8 requirement 8, Throw / Rethrow for the BE and AE classifications, Try/Catch and Retry Scope (the sole retry owner in this design), and Invoke Workflow File for the eight-workflow structure in §3.4. |
| UiPath.UIAutomation.Activities 26.10.4 | Every interaction with the UiBank portal — the whole of A01–A11. Supplies Use Application/Browser (NApplicationCard) for the Chrome session, Type Into with SimulateType for the credential and form fields, Click for Sign In and Submit, Select Item for the Loan Term list [A-06], Get Text for the decision, Loan ID and the six stored detail fields, Check App State for the page-state anchors that replace fixed delays, and Navigate Browser for teardown. Also supplies the Object Repository required by PDD §IV.3. |
| UiPath.Testing.Activities [25.10.2] | Test authoring for the ten acceptance criteria and the exception-catalogue-as-test-backlog mapping in PDD §IV.1. Supplies Verify Expression and Verify Range for the assertions, and the data-driven variation mechanism that drives one test row per business exception (AC-02). |
| UiPath.Excel.Activities [2.23.4] | Test scope only. Reads TestData/Loan_Application_Test_Data.xlsx as a data-driven test variation source. Not used by the runtime workflow, because this design takes arguments rather than reading the PDD's [A-05] source spreadsheet. Retain it if the process later migrates to the PDD's Dispatcher shape, which does read the file. |

Declared but unused. Four packages sit in project.json with no referencing activity: UiPath.Mail.Activities 2.11.10, UiPath.MicrosoftOffice365.Activities [3.2.10], UiPath.WebAPI.Activities 2.5.2 and UiPath.IntegrationService.Activities 1.33.0. Each is a removal candidate. Note that Mail becomes required if the PDD §III.7 exception reports are implemented by email, so decide it against that scope rather than removing it reflexively. Grep for usages before removing any dependency — a package can be the sole supplier of an activity used somewhere unexpected.

Version pinning. All four versions above are the exact versions currently installed, so they are pinned rather than resolved at build. Verify them against the Robot version once PDD §I.4 #6 is met.

### 3.6 Architectural structure of the Master Project — runtime and exception routing

Second view: how a single run terminates, and which control owns each failure class. This is the view that replaces the PDD's queue diagram.

Diagram (Mermaid source)

flowchart LR

subgraph Run["One run — one application"]

direction TB

IN["Input validation BE-01..BE-12"] --> SUB["A04-A06 submit"]

SUB --> RES["A07 read decision + Loan ID"]

RES --> LK["A08-A10 lookup"]

LK --> VF["A11 verify — II.5.2"]

end

IN -.->|fail| T1[["Business Exception no retry, no submit"]]

RES -.->|"no Loan ID — BE-13"| SAFE["Safe-resubmit check III.6.1"]

SUB -.->|"AE-06/07/09/11/13/16/17 at or after A06"| SAFE

SAFE -.->|adopt| LK

SAFE -.->|"none found"| SUB

SAFE -.->|"2+ found — AE-10"| T2[["Stop — duplicate remediation"]]

SAFE -.->|indeterminate| T3[["Stop — INDETERMINATE a human decides"]]

RES -.->|"Declined — BE-14 Pending — BE-15"| T4[["Success — decision recorded"]]

LK -.->|"not found — BE-16"| T5[["Retry lookup once after 30s then flag. Never resubmit"]]

VF -.->|mismatch| T6[["BE-17 — field-level diff park for business review"]]

VF -.->|match| T7[["Success"]]

AE[("AE-01..AE-18 Retry Scope — sole retry owner")] -.-> Run

Retry ownership is single. With no queue there is no Orchestrator MaxRetryNumber to coordinate with, so in-workflow Retry Scope is the only retry mechanism. Do not additionally configure a job-level retry: two owners means a duplicate loan on every transient failure after A06. The PDD's note that MaxRetryNumber applies only to Application Exceptions while Business Exceptions are never retried (§III.6.1) is preserved here as a rule about which failures Retry Scope wraps — AE rows yes, BE rows never.

### 3.7 Compliance Considerations

| Item | Specific Considerations |
| --- | --- |
| Sarbanes Oxley (SOX) | [SME REVIEW] — the PDD does not address SOX. The process creates financial commitments and PDD §IV.2 requires a retrievable record per transaction of what was submitted, what UiBank decided, what was stored and who resolved any exception. If the lending book is in SOX scope, that audit trail plus the log-masking rule below are the relevant controls, and the retention period (PDD §IV.2, TBC) becomes a compliance parameter rather than an operational preference. |
| HIPAA | N/A — no health information is processed. |
| FERC Standards of Conduct | N/A — no energy market data is processed. |
| Personally Identifiable Information (ensure process follows PoLP) | In scope. PDD §III.9 classifies Email, Yearly Income and Age as personal financial data. Controls: test data is synthetic, with no production applicant data in DEV or TEST · the robot must not write Email, Amount, Yearly Income or Age into any log message (PDD §III.8 requirement 8) · screenshot-on-error captures whole pages and therefore personal data, so the folder ACL is restricted to RPA support with a retention period [SME REVIEW] · least privilege: the robot account holds only the UiBank submit permission and read on its own Orchestrator assets, scoped to one folder, with no queue permission required in this design · the Task Capture screenshots embedded in the PDD itself must be reviewed for real applicant data before that file is shared further. Retention for error screenshots and reports [SME REVIEW]. |
| Others | Consumer-lending and data-protection obligations (for example a GDPR lawful basis and retention limits) apply if real applicant data is ever processed. [SME REVIEW] — PDD §I.3 records no Data Protection / Security contact, so nothing here has been confirmed by that role. |

## 4. Other Details

### Future Improvements

1. Migrate to the PDD §III.1.1 Dispatcher / Performer design on REFramework. This is the single improvement that closes the throughput gap in Other Remarks below, and the PDD already specifies it in full: the queue UIBANK_LoanApplications, a deterministic queue item Reference as the idempotency key, per-item retry semantics, SLA tracking and per-item audit. TestData/TestDataQueueSchema.json in the project is already the queue item schema for it. Nothing needs designing — only building.

2. Replace the source-file input with an API or a Data Service entity (PDD §III.4, Loan application intake). Removes the dependency on a shared-drive spreadsheet being present and schema-stable by 07:00, and removes AE-14 (file locked by another user) entirely.

3. Replace the BE-15 exception report with an Action Center task (PDD §III.4, Underwriting) so Pending cases route to a named underwriter in-flight rather than appearing on a daily report.

4. Hold the UiBank selectors in a published UI Library rather than an in-project Object Repository, so a UiBank UI change (AE-08, the main ongoing maintenance cost per PDD §IV.3) is fixed once and consumed by every project.

5. Add applicant decision communication (PDD §III.4, Customer contact) once Loan Operations agrees the template and tone. Phase 2 candidate.

6. Multi-currency support (PDD §III.4, Product) if the product expands beyond a single currency, removing BE-11.

7. Replace the three hardcoded delays currently in the existing workflows — 5 s in UiBank_Login, 5 s and 2 s in UiBank_ApplyforLoan — with Check App State element waits. PDD §II.5 A03 already prescribes this ("wait for the Accounts page as the success anchor, not a fixed delay"), and Workflow Analyzer flags them. Up to 12 s of pure idle against a 50 s target transaction time.

### Other Remarks

The throughput requirement is not met by this design. PDD §II.1 item 7 and §III.8 requirement 1 require 400 applications per business day and 700 at month-end peak, with every item enqueued before 18:00 processed the same business day (§III.8 requirement 5). A one-application-per-run design meets that only through 400 manual starts per day, which is not operationally viable and does not deliver the §I.2 objective of reducing handling time from 4 min 10 s to 50 s. This SDD documents the architecture as directed; the gap is recorded rather than resolved, and Future Improvement 1 is its remedy. It should be reviewed before development starts.

The highest-risk unconfirmed item can produce bad loans silently. PDD §II.5.1 and [A-06]: if UiBank's Loan Term field is in years while the source data is in months, every application submits a term twelve times wrong and still returns a valid Loan ID. Nothing fails. The round-trip verification in A11 will not catch it either, because UiBank stores and returns the same wrong value it was given — the comparison passes. This must be confirmed before development starts, and covered explicitly in UAT.

Declined and Pending are successes, not failures. PDD §III.5 flags BE-14 and BE-15 as the two rows most often mishandled. A declined or pending loan is the system working correctly. If a BusinessRuleException is thrown for either, the queue — or in this design the run outcome — fills with false failures, the exception report becomes noise, and Loan Operations stops reading it. Both complete as Success with the decision recorded.

The PDD's figures are assumptions, not measurements. Every item tagged [A-nn] in Appendix G was supplied by the Business Analyst, not by the business. Eleven of the sixteen are Low confidence. Objective 1 and the 3.0 FTE figure cannot be signed off until [A-01] and [A-03] are measured from a time-and-motion sample of 20 applications. The 16.2 s in PDD §II.4 is Task Capture click time for one happy-path run and must not be used as the benefit baseline.

Task Capture telemetry is not a specification. PDD §II.4 records "Text entries: 0" for a process that types five form fields plus a username and password, so the recording is known to be incomplete. Every step was recorded as "Action: Click", including the typing steps and a Ctrl+V. The eight defects D-01 to D-08 (PDD §III.11) were corrected in the PDD revision rather than left for a developer to discover; of these, D-02 matters most to the developer — the Loan ID is passed as a workflow argument and the clipboard is not used anywhere (AC-10 verifies this by code review). D-06 and D-07 are the two that shaped this SDD: the recording defined no branch on the loan decision and no comparison for "Check Loan Details Match", which is why the decision branching (BE-14 / BE-15) and the verification matrix (Appendix B) had to be specified from scratch.

No project source control exists. The project directory is not a git repository. Given that .xaml merge conflicts are impractical to resolve by hand, establishing a repository with a branch-per-change policy should precede parallel development rather than follow it.

The project contains a non-production artifact. monolith-main.xaml is a deliberate anti-pattern kept as a demonstration counter-example and is excluded from this design at SME direction. It must also be excluded from any published package via project.json → designOptions.processOptions.ignoredFiles, because it currently carries the only Workflow Analyzer error in the project (UI-REL-001, a positional idx='6' selector) and that error fails uip rpa build for the whole project.

## 5. Glossary

The main terms used in the Solution Architecture Document are defined below.

Master project — the overall output of the development, containing one or multiple projects that together cover the scope of the robotic process automation. There is a 1 to 1 connection between the Master Project and the Process to be automated (as presented in the PDD).

Project — a UiPath Studio project containing one or multiple workflow files. A project can be converted to a package and run independently, covering a particular scope within the master project. Or multiple projects can be converted into one package depending on the aims and restrictions of the automation. The project is used when defining the development and support phase of the automation.

Package — the output of compiling one or multiple projects. A package can be deployed on the robot machine and be executed by the robot service. Only one package can be executed at a given time by a robot. The package is used when defining the running phase of the automation.

Workflow — a component of the package, the workflow encapsulates a part of the project logic. The workflow can be of type sequence, flowchart or state machine. A workflow is saved as an .xaml file inside the project folder. A workflow file can be invoked from another workflow and by default there is an initial workflow file that will run when executing the package.

Activity — an action that the robot executes.

Sequence — a workflow where activities are executed one after another, in a sequential order.

Flowchart — a workflow where activities are connected by arrows and the logic of the workflow can be easily followed in a visual manner. The flowchart can also be exported as an image from UiPath Studio.

State machine — a more advanced way of organizing a workflow, similar to a flowchart.

BOR — Back office robot.

FOR — Front office robot.

Orchestrator — Enterprise architecture server platform supporting release management, centralized logging, reporting, auditing and monitoring tools, remote control, centralized scheduling, queue/robot workload management, assets management.

### Process-specific terms

A01–A11 — the eleven recorded process actions defined in PDD §II.5 and referenced throughout both documents. A01–A03 log in, A04 navigates to the loan form, A05 enters the request data, A06 submits, A07 reads the decision and captures the Loan ID, A08–A09 open Check Loan and enter the Loan ID, A10 opens the loan details and A11 verifies them against what was submitted.

A06 — Click Submit. The only state-changing action in the process, and therefore the only point where a retry can create a duplicate loan. Governs the safe-resubmit rule in Appendix D.

A-nn — an assumption in the PDD §I.5 register, supplied by the Business Analyst rather than confirmed by the business. Reproduced in Appendix G.

BE-nn — a Business Exception: rooted in the data the automation depends on being incomplete or missing. Retrying has no chance of helping, so it is never retried; the correct response is to notify a human. Appendix C.

AE-nn — an Application Exception: rooted in a technical issue such as an application not responding. Retrying has a genuine chance of succeeding. Appendix C.

AC-nn — an acceptance criterion from PDD §III.10. Appendix E.

D-nn — a defect carried over from the Task Capture recording and corrected in the PDD revision. Other Remarks.

Loan ID — the system-generated numeric string UiBank returns on submission [A-12], used to look the application up again in Check Loan. Passed between workflows as an argument; never via the clipboard (D-02).

Safe-resubmit check — the PDD §III.6.1 procedure that establishes whether a loan already exists before any retry of A06. Appendix D.

Round-trip verification — action A11: comparing the six values UiBank stored against the values submitted, per the matrix in PDD §II.5.2. The business purpose of the process. Appendix B.

# Appendices

The PDD sections below have no home in the client template's structure. They are appended rather than dropped, because each is directly implementable content the developer and tester need.

## Appendix A — Data dictionary and validation rules (PDD §II.5.1)

A05 types five fields. The recording named them without stating a single type, format or permitted value; developers and testers work from this table.

| Field | Type | Format | Mandatory | Valid range or values | Assumption |
| --- | --- | --- | --- | --- | --- |
| Email | String | local-part@domain, one address, trimmed, lower-cased for comparison | Yes | Must belong to a registered UiBank customer | [A-05] |
| Amount | Decimal | 2 decimal places, . separator, no thousands separator, no currency symbol | Yes | 1,000.00 to 1,000,000.00 | [A-07] |
| Loan Term | Integer | Whole months, from a fixed list | Yes | 12, 24, 36, 48, 60 | [A-06] |
| Yearly Income | Decimal | Same formatting rule as Amount | Yes | Greater than 0 | [A-07] |
| Age | Integer | Whole years | Yes | 18 to 75, and Age + (Loan Term / 12) not greater than 75 | [A-08] |
| Loan ID (output) | String | System-generated, numeric | n/a | Non-empty, unique per application | [A-12] |
| Loan decision (output) | Enum | Approved / Declined / Pending | n/a | Any of the three is a valid outcome | [A-13] |

Derived credit rules applied before submission: Amount not greater than 5 × Yearly Income [A-09], and only one active loan per email address [A-10].

## Appendix B — Verification rules for A11 (PDD §II.5.2)

A11 is the business purpose of the whole process. The source of truth is what UiBank stored; any mismatch is BE-17 and is never silently corrected and never resubmitted.

| Submitted field | Compared against | Comparison | Tolerance |
| --- | --- | --- | --- |
| Email | Loan details — applicant email | Case-insensitive, trimmed string equality | None |
| Amount | Loan details — loan amount | Numeric, parsed to decimal, compared at 2 dp | ± 0.01 (rounding only) |
| Loan Term | Loan details — term | Integer equality after normalising units per [A-06] | None |
| Yearly Income | Loan details — declared income | Numeric at 2 dp | ± 0.01 |
| Age | Loan details — applicant age | Integer equality | None |
| Loan ID | The ID captured at A07 | Exact string equality | None |

Implementation note: the portal returns these as rendered text via Get Text, so convert before comparing. A raw string comparison of "5,000" or "5000.00" against "5000" fails while the values agree — the classic false negative in UI round-trip verification, and precisely what the ± 0.01 tolerance rows are guarding against.

## Appendix C — Exception catalogue (PDD §III.5 and §III.6)

### C.1 Business exceptions — never retried

Rooted in the data being incomplete or missing. Every row is no-retry, failed as a Business Exception, with the reason written to the run outcome and the exception report. BE-01 to BE-12 are input validation; the PDD assigns them to the Dispatcher, and with no Dispatcher they are owned by `Main.xaml` and run before UiBank_Login is invoked, so an invalid application never reaches the browser.

| BE # | Exception name | Action | Parameters | Action to be taken |
| --- | --- | --- | --- | --- |
| BE-01 | Applicant below minimum age | Input validation, re-checked before A06 | Age < 18 [A-08] | Do not submit; flag the application |
| BE-02 | Applicant above maximum age at maturity | Input validation | Age + (Term / 12) > 75 [A-08] | Do not submit; flag |
| BE-03 | Amount outside the product range | Input validation | Below 1,000 or above 1,000,000 [A-07] | Do not submit; flag |
| BE-04 | Loan Term is not an offered value | Input validation | Not in 12 / 24 / 36 / 48 / 60 [A-06] | Do not submit; flag |
| BE-05 | Amount exceeds the income multiple | Input validation | Amount > 5 × Yearly Income [A-09] | Do not submit; flag |
| BE-06 | Yearly Income zero, blank or negative | Input validation | Income not greater than 0, or empty | Do not submit; flag |
| BE-07 | Mandatory field blank | Input validation | Any of the five fields in Appendix A is empty | Do not submit; flag |
| BE-08 | Email fails format validation | Input validation | Regex plus single-address check | Do not submit; flag |
| BE-09 | Email is not a registered UiBank customer | A06 validation message | UiBank rejects the email | Flag; do not retry. Refer to KYC |
| BE-10 | Amount or Income cannot be parsed | Input validation | Locale or currency formatting, e.g. 10.000,00 or a currency symbol | Do not submit; flag with the raw string |
| BE-11 | Currency other than the product currency | Input validation | Currency differs from the product currency [A-07] | Do not submit; flag |
| BE-12 | Duplicate application inside the duplicate window | Input validation, against the processed log | Same Email, Amount and Term within 30 days [A-11] | Do not submit; flag as a suspected duplicate. Weakened in this design — see note below |
| BE-13 | Submit appeared to succeed but no Loan ID was returned | A07 | Loan ID field empty or absent once the result page renders | Do NOT resubmit. Run the safe-resubmit check in Appendix D, then flag |
| BE-14 | Loan declined by UiBank | A07 | Decision = Declined | Valid outcome, not a failure. Record the decision, complete as Success, continue to A08–A11 |
| BE-15 | Loan referred to manual underwriting | A07 | Decision = Pending | Valid outcome. Record, mark for underwriter review, skip the decision-field comparison |
| BE-16 | Loan ID not found by Check Loan | A09–A10 | The lookup returns no record | Retry the lookup once after 30 s to allow for indexing delay, then flag. Never resubmit the application |
| BE-17 | Retrieved details differ from the submitted values | A11 | Any comparison in Appendix B fails outside tolerance | Flag with a field-level diff of submitted versus retrieved. Do not correct, do not resubmit |
| BE-18 | Applicant already holds an active loan above the limit | A06 validation message | UiBank rejects on the concurrency rule [A-10] | Flag |
| BE-19 | Application already carries a Loan ID | Input validation | Loan ID input is not empty | Skip — do not submit. This is the outer idempotency guard |
| BE-20 | Application submitted after the daily cut-off | A07 | Result page shows a next-business-day effective date [A-14] | Accept as success and record the effective date |

BE-12 and BE-19 are weaker here than in the PDD. Both rely on state that spans runs — a processed log for the 30-day duplicate window, and a Loan ID already recorded against the application. The PDD provides this through the source file and the queue's deterministic Reference. With neither, BE-12 needs an external processed-log store and BE-19 depends on the caller passing a known Loan ID. [SME REVIEW] — agree where cross-run state lives, or accept reduced duplicate protection. This is a direct consequence of the no-queue decision.

Unknown business exceptions. Capture a screenshot and the full page text; fail as a Business Exception quoting the UiBank message verbatim; write that message to the run outcome; include the item in the exception report tagged UNCLASSIFIED. Any UNCLASSIFIED condition appearing three times in one week is raised to the Business Analyst for classification into a new BE row and a matching Test Manager requirement.

### C.2 Application exceptions — retried by Retry Scope

Rooted in technical issues where retrying has a genuine chance of succeeding. In this design Retry Scope is the sole retry owner (§3.6).

| # | Error name | Action | Parameters | Action to be taken |
| --- | --- | --- | --- | --- |
| AE-01 | UiBank unreachable — DNS failure, connection refused or 5xx | INIT or any action | Error message and screenshot | Fail as an Application Exception. 3 attempts with 60 s / 5 min / 15 min backoff, then stop and alert RPA support and the Application Owner |
| AE-02 | Credentials rejected — rotated or expired password | A01–A03 | Login error message | Stop immediately. NO retry — repeated attempts risk locking the robot account |
| AE-03 | Robot account locked or disabled | A01–A03 | Account status message | Stop immediately. No retry. Alert IAM and RPA support |
| AE-04 | MFA or CAPTCHA challenge presented | A01–A03 | Challenge page | Stop and flag as not automatable in the current design. No retry |
| AE-05 | Credential or configuration asset missing, empty or malformed | INIT | Asset name | Abort before any browser work. No retry |
| AE-06 | Session expired mid-transaction | A04–A11 | Redirect to the login page | Re-run INIT, then restart only after the Appendix D check. Maximum 2 retries |
| AE-07 | Page load timeout or partial render | Any action | Timeout and screenshot | Retry the step, then fail. Maximum 2 retries |
| AE-08 | Selector not found after a UiBank UI change | Any action | Selector and screenshot | Screenshot and fail. 1 retry only — this usually needs a code fix, not a retry |
| AE-09 | Submit clicked but the result page never renders | A06 | Screenshot | NEVER blind-retry. Follow Appendix D to determine whether the loan was created |
| AE-10 | Two Loan IDs found for one application | A09 | Both Loan IDs | Stop and flag both IDs for duplicate remediation by Loan Operations |
| AE-11 | Browser crash or Chrome auto-update mid-run | Any action | Process exit | Close and relaunch the browser, then restart after Appendix D. Maximum 2 retries |
| AE-12 | Unexpected modal intercepts clicks — cookie banner or release notes | Any action | Modal title | Dismiss modals listed in the configuration asset; otherwise fail and add the modal to the list |
| AE-13 | Network drop mid-transaction | Any action | Connection error | Treat as AE-06. Maximum 2 retries |
| AE-14 | Source file locked by another user | Dispatcher | File path | n/a in this design — no source file is read. Retained for the Future Improvement 1 migration |
| AE-15 | Orchestrator queue unreachable or not found | Dispatcher or Performer | Queue name | n/a in this design — no queue. Asset-read failure is AE-05 |
| AE-16 | Transaction exceeds the maximum duration [A-15] | Run | Elapsed time | Terminate and fail as an Application Exception. 1 retry. Threshold 3 minutes |
| AE-17 | Result page returns HTTP 200 with a generic error banner | A06 | Banner text | Treat as AE-09, not as a loan decision |
| AE-18 | Screenshot or log folder unavailable | Any action | Folder path | Log to Orchestrator only and continue. Never fail over telemetry |

Unknown application exceptions. Capture a screenshot named with the run reference; log the full exception and stack trace at Error level; fail as an Application Exception; run the Appendix D check if the failure occurred at or after A06. If three consecutive runs fail with unlisted errors, stop and alert RPA support.

## Appendix D — Idempotency and the safe-resubmit rule (PDD §III.6.1)

The highest-priority control in this design. A06 is the only state-changing action, so it is the only place a retry can cause real damage. Resubmitting an application that already landed creates a second loan for the same applicant — the main source of duplicates in the As-Is process.

On any of AE-06, AE-07, AE-09, AE-11, AE-13, AE-16 or AE-17 occurring at or after A06, the robot must never retry A06 without first establishing whether the loan already exists. It must:

1. Re-establish the session (INIT).

2. Query Check Loan by the applicant email for applications created within the current run window.

3. If exactly one matching application is found — adopt its Loan ID, skip A05 and A06 entirely, and continue at A08.

4. If none is found — the submission did not land, and A05–A06 may be retried once.

5. If more than one is found — stop: raise AE-10 and do not create another.

6. If the lookup itself cannot be completed — fail as an Application Exception with status INDETERMINATE and stop. A human decides; a robot must never guess here.

Ownership. This logic lives in `Main.xaml`, between the UiBank_ApplyforLoan and UiBank_CheckLoanDetails invocations. Step 2's probe reuses UiBank_CheckLoanDetails.xaml — a lookup by candidate Loan ID is exactly what that workflow already does, so no additional workflow is required. Step 1's session re-establishment reuses UiBank_Login.xaml.

Additional guards.

• BE-19 prevents submitting an application that already carries a Loan ID.

• [DEFAULT] The run window used in step 2 is the current run's start timestamp. The PDD's deterministic queue item Reference (source file name, row number and a hash of the email) is unavailable without a queue, so the email plus run window is the substitute key. It is weaker: two runs started concurrently for the same applicant would not be caught. Enforce one run at a time, per §2 Scalable = No.

• Retry Scope wraps AE rows only. Business Exceptions are never retried — which is precisely the behaviour the choice of exception type exists to control.

## Appendix E — Testing and acceptance

### E.1 Acceptance criteria (PDD §III.10)

Development is complete when all ten are evidenced.

| # | Criterion | Evidence |
| --- | --- | --- |
| AC-01 | A valid application submits, returns a Loan ID, and all six fields in Appendix B verify | Test run, happy path |
| AC-02 | Each of BE-01 to BE-20 is triggered by its own test row and produces the specified status, reason and report entry | 20 test rows, one per BE |
| AC-03 | BE-14 and BE-15 complete as Success with the decision recorded, not as failures | Test rows for Declined and Pending |
| AC-04 | Killing the browser immediately after A06 produces exactly one loan on resume | Injected-fault test, run three times |
| AC-05 | Re-running after a partial run creates no duplicate loans | Re-run test with BE-19 verified. Reduced scope — the PDD's "whole batch" re-run does not apply without a batch |
| AC-06 | Wrong credentials stop the job at the first attempt with no second login attempt | Injected-fault test, Orchestrator log inspected |
| AC-07 | No field value from the data dictionary appears in any Orchestrator log message | Log inspection after a full run |
| AC-08 | Average transaction duration is 50 s or less over 100 transactions | Queue statistics. Substitute measure needed — no queue exists, so collect 100 sequential run durations from job logs |
| AC-09 | A verification mismatch produces a field-level diff naming the field, the submitted value and the retrieved value | Test row with a deliberately altered stored value |
| AC-10 | No clipboard activity occurs during a full run | Code review of A09 |

### E.2 Exception catalogue as test backlog (PDD §IV.1)

BE-01–BE-20, AE-01–AE-18 and AC-01–AC-10 map one-to-one onto Test Manager requirements, giving end-to-end traceability and coverage analysis.

| PDD artefact | Test Manager requirement | Test type |
| --- | --- | --- |
| Appendix B verification rules | REQ-VERIFY | RPA testing, data-driven over the field matrix |
| BE-01 to BE-12 | REQ-INPUT-VALIDATION | Data-driven, one test row per BE |
| BE-13 to BE-20 | REQ-OUTCOME-HANDLING | RPA testing |
| AE-01 to AE-18 | REQ-RESILIENCE | RPA testing with injected faults |
| Appendix D safe-resubmit rule | REQ-IDEMPOTENCY | RPA testing, highest priority |
| PDD §III.8 requirements 1 and 3 | REQ-THROUGHPUT | Performance testing. Cannot be satisfied in this design — see Other Remarks |

### E.3 Test data

TestData/ holds five synthetic applicant records in three copies — ApplyLoan.csv, ApplyLoan_TestData.json and Loan_Application_Test_Data.xlsx — each with ExpectedLoanId and ExpectedLoanRate assertion columns. Pick one as the canonical data-driven variation source and retire the other two; three copies of the same fixture will drift, and a test passing against a stale copy is worse than no test.

The expected loan IDs (1001–1005) are fixture values for assertion authoring, not what the live portal returns — the portal issues its own opaque IDs (observed: 6aac3df95765320048f849d1). Assert the shape per [A-12], not equality, or every happy-path test fails permanently.

Two coverage gaps against the PDD: the fixture terms are 24 / 36 / 48 / 60 / 72, but [A-06] permits 12 / 24 / 36 / 48 / 60 — 72 is not an offered value and 12 is untested, so the fixture simultaneously tests an invalid term and misses a valid one. And all five rows are valid happy-path applications, so AC-02 needs 20 further rows, one per business exception. [SME REVIEW] — PDD §I.4 pre-requisite #2 (test data covering the happy path and every BE and AE condition) is recorded as Not met.

Cleanup. UiBank exposes no delete, so every test run leaves loan records behind permanently, in whichever instance is shared across environments. [DEFAULT] Suffix the fixture email with a run timestamp so runs stay distinguishable and each creates a fresh applicant. [SME REVIEW] — confirm the portal accepts plus-addressing; the fallback is a per-run local-part. PDD §IV.4 raises the same question as "Is a submitted loan application reversible? If not, how is UAT performed without creating real loans?"

## Appendix F — Pre-requisites and blocking items

### F.1 Pre-requisites (PDD §I.4)

Status at the time of writing. None is met.

| # | Pre-requisite | Status | Owner |
| --- | --- | --- | --- |
| 1 | Filled-in Process Definition Document signed off by the Process Owner | Not met — the PDD revision is a draft | Business Analyst |
| 2 | Test data covering the happy path and every BE and AE condition | Not met | Business Analyst + SME |
| 3 | Robot account in UiBank with permission to submit a loan application | Not met | Application Owner |
| 4 | Credential asset created in Orchestrator | Not met | RPA support |
| 5 | DEV / TEST / PROD UiBank URLs confirmed, and whether PROD submissions are reversible | Not met | Application Owner |
| 6 | Unattended robot licence and machine template available | Not met | RPA support |

### F.2 Items blocking development

| Item | Why it blocks | Source |
| --- | --- | --- |
| `[A-06]` — is UiBank's Loan Term in months or years, and is it a free field or a fixed list? | If the units differ from the source data, every application submits a term twelve times wrong, returns a valid Loan ID, and passes round-trip verification. The process silently produces bad loans. | PDD §II.5.1, §IV.4 |
| No named Process Owner | Nobody can accept the exception catalogue or be escalated to during UAT. | PDD §I.3 |
| UiBank environments and authentication unconfirmed | DEV / TEST / PROD URLs are all TBC and whether MFA or SSO is enforced is unknown. AE-04 makes MFA not automatable in the current design, so this determines whether the automation is feasible at all. | PDD §II.2, §I.4 #5, §IV.4 |

### F.3 Open questions for the Process Owner (PDD §IV.4)

• Is Loan Term in months or years in UiBank, and is it a free field or a fixed list? ([A-06] — blocks development)

• What are the actual amount, age and income-multiple thresholds? ([A-07] to [A-09])

• Are Declined and Pending valid outcomes to record, or do they require a human action today? ([A-13])

• Where does the application data come from, in what format, and who owns that file? ([A-05])

• What are the real daily and peak volumes, and the current handling time? ([A-01], [A-04])

• Is MFA or SSO enforced on UiBank, and can a robot account be exempted?

• Is a submitted loan application reversible? If not, how is UAT performed without creating real loans?

• Who receives the daily exception report, and what is the response SLA on BE-17?

• What retention applies to queue items, error screenshots and exception reports?

• Is more than one concurrent UiBank session permitted for the same account? ([A-16] — blocks scaling)

Added by this SDD:

• Given the one-application-per-run architecture, how is the 400/day requirement to be met? (see Other Remarks)

• Where does cross-run state live for BE-12 and BE-19, or is reduced duplicate protection accepted? (Appendix C.1)

• Who consumes the run output, given that no source-row write-back or exception report is produced? (§3.2)

## Appendix G — Assumptions register (PDD §I.5)

Every figure tagged [A-nn] was supplied by the Business Analyst, not by the business. No assumption marked Low confidence may be treated as a requirement, and development must not start against [A-06].

| ID | Assumption | Confidence | Confirm with |
| --- | --- | --- | --- |
| A-01 | Average manual handling time is 4 min 10 s per application | Low | Time-and-motion sample |
| A-02 | About 6% of applications are re-keyed after a verification mismatch today | Low | Loan Operations |
| A-03 | 3.0 FTE currently support this activity | Low | Loan Operations manager |
| A-04 | Volume is about 400 applications per business day and 700 at month-end peak | Low | Loan Operations MI |
| A-05 | Applications arrive as one row per applicant in a spreadsheet on a shared drive | Medium | Loan Operations |
| A-06 | Loan Term is expressed in MONTHS and restricted to 12 / 24 / 36 / 48 / 60 | Low | Application Owner |
| A-07 | Amount is permitted between 1,000 and 1,000,000 in a single product currency | Low | Product / Credit |
| A-08 | Minimum applicant age is 18 and maximum age at maturity is 75 | Medium | Credit policy |
| A-09 | Amount may not exceed 5 × Yearly Income | Low | Credit policy |
| A-10 | Only one active loan per email address is permitted | Low | Credit policy |
| A-11 | The duplicate window for the same email, amount and term is 30 days | Low | Loan Operations |
| A-12 | Loan ID is a system-generated numeric string, stable and unique | Medium | Application Owner |
| A-13 | Declined and Pending are valid business outcomes, not automation failures | High | Loan Operations |
| A-14 | Applications submitted after 18:00 local are dated the next business day | Low | Loan Operations |
| A-15 | Maximum acceptable transaction duration is 3 minutes | Medium | Solution Architect |
| A-16 | UiBank permits concurrent sessions for the same robot account | Low | Application Owner |

## Appendix H — Additional sources of process documentation (PDD, final section)

| Documentation | Status |
| --- | --- |
| Video recording of the process | UIBANK_Login_ApplyForALoan_CheckLoan — Task Capture recording and .ssp project, held beside the PDD. Provenance only; superseded by PDD §II.5 and §III. |
| Standard Operating Procedure | MISSING. Needed to confirm the As-Is exception handling. |
| Business Rules Library | MISSING. Credit policy and product rules are needed to confirm [A-06] to [A-11] — which includes the blocking item. |
| Other | MISSING: source file schema and sample ([A-05]); test data set (pre-requisite #2); UiBank environment list (pre-requisite #5). A sibling recording UIBANK_ApplyForALoan.docx covers a narrower scope and should be retired or merged to avoid two competing specifications. |

End of Solution Design Document.